Launch

- Dropped payloads

  - Cansat:

    - Testing tonight (5/2)

    - Weight: 0.82 lb

    - Thermal test:

    - Drop at ~1000 ft

  - Tardis

    - Few things to fix but ready to fly

    - Weight: 2 lb

    - Drop at ~2000 ft

    - Not thermal testing

  - MARS

    - Drop HASP by timer

    - 2nd MARS not ready

    - Tardis giving away xbee

    - Helios has balloonduino if not ready

    - Shortages of balloonduino, xbee, lvc

    - Way to have 1 MARS drop 2 payloads?

      - Could make recovery easier if both dropped at same altitude

      - Need to make sure drops don’t affect each other

- Ground tracks (as of 5/2):

  - Chance of rain both days

  - Saturday

    - northern track

  - Saturday

    - Short

- Launch:

  - 1 tracking van

  - 1 recovery van

Organization

- Follow SSL structure

- List of all jobs in lab

  - Launch prep

  - Launch ops

  - Lab ops

- Who can do jobs now and who can do in summer

- Keep lab clean!

- Nick’s Launch Manual

  - Formalize operations & organization

  - Titles:

    - Prediction team

      - Ground tracks

      - Weather monitoring

    - Prep/Launch ops team:

      - Inflation Coordinator

        - Helium

        - Regulator + connectors

        - Gloves

        - Inflation at launch site

        - Having the right size balloon + backups

        - Tarp, BLT, etc.

        - Performance analyst

      - Launch supplies (The Supplier)

        - Toolboxes & buckets?

      - Recovery Coordinator

        - Slingshot

        - Poles

        - Ropes

      - Payload Coordinator

        - Take payload weights

        - Tie in

        - Batteries

      - Command Module

      - Set up tracking

    - Launch director

      - Facilitate communications

      - Checklists

      - “Make sure all the things that are supposed to be happening happen”

    - Public Affairs Officers

      - Emails

      - Zello

      - Twitter

      - Balloon altitude bets

      - Photographer -- may be a separate person

    - Tracking team

      - Flight director

        - Give general waypoints

      - Tracking radios

      - Telemetry

        - 900’s

      - Navigator + vehicle communications

        - Give turn by turn

    - People & summer team:

      - Tracking team

        - Flight director

          - Luke, Juliette, Blaire

        - Tracking

          - Nick -> Juliette (in training)

        - Telemetry

          - Nassif -> Caitlyn

        - Navigator

      - Prediction team

        - Range Safety Officer

        - Weather Officer (if available)

        - Weather & ground track committee

        - Luke, Tyler, Dale, anyone else that wants to

      - Preparations team

        - Inflation Coordinator

          - Regulator connectors

          - Gloves

          - Inflation at launch site

          - Having the right size balloon + backups

          - Tarp, BLT, etc.

            - Bianca, Juliette

        - Performance analyst

          - Michael Walker

        - Helium Officer

          - Check and keep track of psi before launch

          - Loading & moving tanks

          - Inflation + monitoring psi

          - Label tanks

          - Semester + Summer: Dale

        - Launch supplies

          - Toolboxes & buckets?

        - Recovery Coordinator

        - Payload Coordinator

          - Take payload weights

          - Observe tie in

          - Coordinate with outside groups

          - Launch Proposal Forms/Launch Readiness Forms

          - Semester: Blaire, Aravind (ish)

          - Summer: Blaire

        - Command Module

        - Set up tracking

        - Bianca, Nassif, Juliette, Blaire, Dale